## Slide 1: First thoughts on project approach for monitoring implementation of network codes
TITRE
18/10/2012
RCC meeting
Programme Office

## Slide 2: Given the role of the network codes in achieving the internal market, timely and coordinated implementation needs to be ensured
Ensure effectiveness
Shared ownership
NCs are an important step to achieve an internal market, shared ownership towards implementation
Certain NC might need regional interpretation to ensure that the codes are “fit for purpose”
Fit for purpose
NCs can only have effect if the rules are implemented in the same way at both sides of an interconnection point

## Slide 3: Programme Office has drafted an envisioned monitoring process
Regional operalization to make rules ”fit for purpose”(where and if required)
Assist in timely monitoring and consistent implementation of codes
Report progress/ obstacles to ACER/ European Commission/ Member States
Role of the region:
Implementation plan
Regional operalization
Reporting
Monitoring
Actual implementation

## Slide 4: First thoughts about the process, to be further discussed with the RCC during the RCC meeting (and IG meeting)
Identify and share lessons learned from pilot projects to avoid “pitfalls” when implementing
Identify (before of during implementation) a (regional) solution for a “pitfall” if necessary
Drafting of checklist per network code to identify what needs to be implemented
Drafting of a progress report to identify pitfalls (and solution) and timeliness of implementation
A small Task Force will be set up per network code …..
… to draft checklist and write progress report …
… national NRA and TSO(s) jointly provide input …
… Task Force will bundle all checklists and send report to ACER/ ENTSOG/ EC/ MSs
First ideas on steps to be taken

## Slide 5: Questions to participants in the RCC meeting
To what extent do you agree with the envisioned approach?
What messages should the RCC present to the IG participants?
To what extent are you willing to participate in (and possibly chair) the Task Force?